Minsterley Flood Action Group: Report for June 2022 to the Parish Council Meeting 12/7/2022
During June 2022, 47.5 millimetres of rainfall was recorded, a total of 299mm has been recorded for the year todate = an average of 49.83mm per month; which continues to reflect a 25% reduction over the mean for this area.  
Preparations remain in abeyance for the reinstatement of drainage ditches to The North of The Grove, in the cooperation of the Landowners because there remains a difference of opinion with a landowner west of The Grove, with the aim of diverting excess surface water away from the west of The Grove.  This has coincided with the official bird nesting season period which ends in August. The Drainage and Flood Risk Manager - J Bellis at Shropshire Council wishes to arrange a meeting with the Landowner, Severn Trent, RIDB to discuss the construction of a flood alleviation scheme and its financing on the agricultural land to the west of The Grove. Presently an impasse has been reached, consequently it appears there are also difficulties in preparing for this meeting, which the writer is endeavouring to overcome.
The MPC has revisited the Planning Approval for the Old Bus Depot - Flood Alleviation Reserved Matters.  Following the FAG checking the site levels as constructed, some anomalies were found requiring further explanation.  MPC wrote the LPA regarding the levels on this site and they are still awaiting a response from the Authority.
The Chairman has contacted the EA to discuss the activities of the National Mines Authority – aka  the Coal Authority and confirmed his discussion in writing to establish what action plan and time scales that might be envisaged with regard to the express task of investigating heavy metal pollution within the Minsterley Brook Catchment Area to improve Water Quality and biodiversity.  Depending on their findings there could be funding available for flood alleviation.  The FAG has requested that they might attend a meeting with the Parish Council and other interested parties and requested that they contact the Clerk to the Parish in the first instance.
The FAG has raised concerns regarding the PA 22/01897/FUL on the paddock to the rear of Bath Mews, as it affects the Flood Plain and the type equipment to be placed there.
The chairman is in discussions with the NFF to arrange a meeting of the MFAG members hopefully to be held at the beginning of August 2022 to discuss the Flood Action Plan and make any amendments and additional inclusions the Group feel necessary and or appropriate; to be taken forward to the agenda for the next Multi Agency Meeting (MAM) to be arranged.
It is also noted that the temporary propping has been removed from under the accommodation bridge, to the north of The Grove footbridge, this bridge still remains unstable in the event of another flooding event. It would be most helpful to FAG and the owner if anyone could shed any light upon this matter.
All other unresolved matters remain as stated in previous reports and particularly those listed in the February/March report 2022 
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