Minsterley Flood Action Group: Report for April 2022 to the Parish Council Meeting 10/5/2022
During April 2022, only 24.5millimetres of rainfall was recorded, a total of 217.5mm has been recorded for the year todate = an average of 54.375mm per month; which reflects a 20%+ reduction over the mean for this area.  The FAG wish to include an addendum to the February Report that:- 1 property in The Grove suffered superficial flooding in its grounds from flood waters passing from the field to the West through the garden out into The Grove road surface water drainage system causing further damage to the highway structure, during the 3 named storms of Dudley on 16th, Eunice on 18th & Franklin in the early hours of 19th,  otherwise the river and drainage  systems were operating at near capacity and managed the storm waters well where maintenance had been kept upto date; apart from the head wall to the culvert at Little Minsterley, flooding of property was only averted by the preparedness and quick actions of the adjacent owner occupier on the 19thof February.  As reported last month that due to lack of maintenance to the debris screen, where brash had been allowed to build up the flood waters overtopped the headwall and surface water began to accumulate in the drive way and drainage system entering the front porch at the adjacent property as reported by the owner to both Water and Flood Management team at Shropshire Council and the Parish Council.
The FAG has provided details to the Wagbeach Flood Action Subgroup for the construction of a replacement culvert extension, for their consideration and presentation to the LPA (Water and Flood Management Shropshire Council) prior to any construction works proceeding.
Preparations are ongoing for the reinstatement of drainage ditches to The North of The Grove, in the cooperation of the Landowners, with the aim of diverting excess surface water away from the west of The Grove.  These works are delayed because we are now in the middle of the bird nesting season. The Drainage and Flood Risk Manager - J Bellis at Shropshire Council wishes to arrange a meeting with the Landowner, Severn Trent, RIDB to discuss the construction of a flood alleviation scheme and its financing on the agricultural land to the west of The Grove.
The MPC are now revisiting the Planning Approval for the Old Bus Depot - Flood Alleviation Reserved Matters.  Following the FAG checking the site levels as constructed, some anomalies were found requiring further explanation. 
All other unresolved matters remain as stated in previous reports and particularly those listed in the February/March report 2022 




Originator: Doug Jones, member of the FAG; dated 10/5/2022  
