Minsterley Flood Action Group: Report for November 2022 to the Parish Council Meeting 2212   on   13/12/2022
During November 2022, 121.5millimetres of rainfall was recorded above average for the month but less than average for England during the month, a total of 586.5mm have been recorded for the year  todate = an average of 53.31mm per month; which continues to reflect a 22% reduction of rainfall over the annual mean for this area.  
FAG have carried out a survey of levels regarding the storm water drainage to the rear (West) of The Grove. It will be feasible to divert excess surface water to the North away from the west and east of The Grove.  Incorporating any work within the proposed alleviation scheme.  Investigations of the existing drainage systems are ongoing.  
Shropshire Council and Telford & Wrekin Council are currently working to finalise a contract with National Flood Forum (NFF) to jointly fund a dedicated NFF officer whose role will be to support communities affected by flooding across both Councils.  Part of this role will be to work with Flood Action Groups on Community Flood Action Plans for the next 3 years initially.  Including working with The Drainage and Flood Risk Manager - J Bellis at Shropshire Council, Severn Trent Water, RIDB and FAG to agree flood alleviation schemes and financing.  
At the Little Minsterley culvert, more routine maintenance is required to remove silts and debris following recent storms.  Work is now critical at the head of the culvert adjacent to Callow Crescent and Plox Green Road to avert flooding of the village centre from the watercourse
MPC & FAG continue to monitor surface drainage evacuation at Perret Close to report back to the LPA regarding the finished site levels.
The Chairman remains in contact with the National Mines Authority via the Environment Agency facilitator to investigate heavy metal pollution within the Minsterley Brook Catchment Area.  
The chairman is awaiting the NFF to arrange a meeting of the MFAG to update the Flood Action Plan; to be taken forward to the agenda for the next Multi Agency Meeting (MAM) to be arranged. 
The temporary propping under the accommodation bridge, to the north of The Grove footbridge needs to be reinstated; the bridge remains unstable in the event of another flooding event.  The owner intends to stabilise the bridge next year. 
Gully drainage lines are again blocked on Callow Lane as well as the gully outside Chapel Barn House on Plox Green Road.
FAG is seeking methods to eradicate Himalayan Balsam, and Japanese Knotweed.  
FAG will be working with the landowner to reinforce the existing east bank of the river to safe guard the accommodation bridge, any help will be appreciated.
All other unresolved matters remain as stated in previous reports and particularly those listed in the February/March report 2022.
Shropshire Council has commenced work on updating the Severe Weather Plan which remains incomplete due to resourcing issues within the Flood and Water Management Team; work on the plan is ongoing. 
An update from SC Highways and Bridge Structures is awaited on the progress of the feasibility study for alleviation works around the Bridges in The Square, and removal of the redundant rill in the riverbed.
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