Minsterley Flood Action Group:
Report for September 2025 to the Parish Council Meeting 2510 to be held on the 14 October 2025
During September 2025, 132mm of rainfall was recorded; total for the year todate =451.5mm; the 2025 monthly average recorded todate is 50.17mm suggesting a significantly low rainfall year if this trend is to continue, in comparison with 81.52mm/month in 2024: 74.521mm/month for 2023 and 53.33mm/ month for 2022.  
SCH having closed the A488 south of Plox Green to Hope to all traffic 24/7 from the 30 June 2025 for 10 weeks until 5 September having completed essential embankment stabilisation in 5 separate locations and drainage works to prevent landslips into the Minsterley Brook. 
Further embankment stabilization work will be required at Wagbeach together with the arrest of riverbed erosion to avoid the subsidence of the eastern carriageway of the A488. 
With regard to the defective retaining wall to open space between the Highway and Minsterley Brook sluice opposite Minsterley Parish Hall in the ownership of SC; SC Estate Maintenance have again reinstated the barrier fencing protecting the public from the deep water and the warning signage has been replaced. 
FAG have referred the matter of a broken land drain, that passes through pasture to the rear of The Grove properties to the RIDB and following an agreement with the EA, and SRT the silts have been removed at the confluence of the Minsterley Brook with Rea Brook at Malehurst to lower the Rea Brook winter flow level to allow connecting water courses and drainage to outflow into the Rea, consequently the drainage system that drains The Grove settlement is now able to run clear.  However this will not resolve the problem that abated during the drought period and low rainfall being experienced at the moment. Further maintenance works within the wetted channel of the Rea Brook have also been completed between Malehurst and Horsebridge removing weed to enable the brook and its flood plain to hold more water and clear following a flooding event.
The Enforcement Notice reference 25/10688/ENF was reopened with the LPA appertaining to the Storm water drainage system at Hall View Drive development on the 7 September 2025 because The Enforcement Notice remains unresolved see emails transmitted in September to SC departments and Julia Buckley MP who has contacted SC for a informative response despite The Council previously considering the matter closed.  The issue remains unresolved and unsatisfactory for those residents in Horsebridge Road and The Grove; leaving them vulnerable to flooding in storm events.
Further to the August 2025 report the PC having contacted Heather Kidd and received a non-committal reply; it is proposed to seek a meeting with her as Leader of the Shropshire Council, to seek further guidance as to how to ensure that individual properties do not endure internal flooding during this Autumn and Winter in the locations previously indentified.
MFAG is endeavouring to set up a working party formed of residents from The Grove to carry out the maintenance works required to ensure the alleviation ditch is fully functional in the event of flooding from the Minsterley Brook.
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